# Business Requirement Document (BRD)

## GPP — PEP 8 Learning Assistant

Version: 0.1 (Draft)

Author: Anoop

Date: [fill in]

# 1. Project Overview

GPP is a tool that reviews a beginner's Python file and produces a plain-English report on its PEP 8 style issues. Unlike a standard linter, it explains why each rule matters and how to fix it, and it also catches style problems a linter cannot detect (poor naming, missing docstrings, unclear structure).

# 2. Problem Statement

Standard linters (e.g. pycodestyle) are accurate but unfriendly to beginners: they output cryptic codes like E225 with no explanation of why the rule exists or how it helps the learner grow. They also have blind spots — they cannot judge whether a variable name is meaningful or whether a docstring is missing in spirit, only whether one is present.

Beginners need a tool that teaches, not just flags.

# 3. Objectives

- Produce beginner-readable explanations for every PEP 8 formatting violation in a given file.

- Catch naming, docstring, and clarity issues beyond what a linter checks.

- Guarantee no hallucinated or incorrect line numbers in the report.

- Support both a cloud LLM (Claude API) and a local LLM (Ollama) as interchangeable backends.

- Reach a measurable accuracy bar (precision/recall) against a set of known sample files by project completion.

# 4. Scope

In scope (v1):

- Single-file Python review

- Text-file report output

- Hybrid linter + LLM explanation pipeline

- CLI usage

Out of scope (v1):

- Auto-fixing code (this is a teaching tool, not an autofixer, by design — auto-fixing would undercut the learning goal)

- Multi-file / whole-project review

- Support for style guides beyond PEP 8 / PEP 257

- A hosted web UI (may be considered post-v1)

# 5. Stakeholders / Target Users

- Primary user: a beginner Python learner reviewing their own code, looking to understand why something is wrong, not just that it is.

- Secondary use case: the project itself, as a portfolio piece demonstrating GenAI engineering skills (RAG, agents, evaluation).

# 6. Functional Requirements

| # | Requirement |
| --- | --- |
| FR1 | System accepts a path to a .py file as input |
| FR2 | System runs a linter (pycodestyle) to detect formatting violations with exact line numbers |
| FR3 | System sends code + linter findings to an LLM for plain-English explanation |
| FR4 | System separately reviews code for naming, docstring, and clarity issues the linter can't detect |
| FR5 | System writes a structured report to a .txt file |
| FR6 | System supports swapping the LLM backend (Claude API or local Ollama model) with no change to the rest of the pipeline |
| FR7 | (Later phase) System iterates — re-checks code after suggested fixes — up to a max number of passes |

# 7. Non-Functional Requirements

- Cost: minimize LLM API cost per file review (batch linter findings into a single prompt rather than one call per issue)

- Reliability: line numbers reported must always match the linter's actual output — no hallucinated locations

- Latency: a single-file review should complete in a reasonable time for interactive use (target: under ~30 seconds with the cloud backend)

- Portability: must run on a Windows laptop with no dependency on paid infrastructure beyond the Anthropic API key

# 8. Assumptions & Constraints

- Solo developer, part-time effort, ~6-week timeline

- Development on a Windows laptop using PyCharm

- Local model (Ollama) performance will be limited by laptop hardware — expected to be a lower-accuracy comparison point, not the primary backend

- PEP 8 / PEP 257 are the only style guides targeted in v1

# 9. Success Metrics

- Precision and recall of detected issues, measured against a curated set of sample files with known, pre-labeled issues

- Qualitative check: explanations are understandable to someone new to Python (readability, not just correctness)

- Comparison score: cloud model (Claude) vs. local model (Ollama) on the same evaluation set

# 10. Milestones

| Week | Deliverable |
| --- | --- |
| 1 | Prompt-only reviewer (baseline, no tools) |
| 2 | Real linter wired in via subprocess |
| 3 | RAG layer over PEP style-guide documents |
| 4–5 | Rebuilt as a LangGraph agent with iterate-until-clean loop |
| 6 | Scorecard, evaluation against sample files, CLI/UI polish |

# 11. Open Questions

- Should v1 support only single files, or is folder-level review needed before the RAG/agent phases?

- Is auto-fixing a future phase, or permanently out of scope to preserve the teaching intent?